# 5/11/14
## COMMENTS & SUGGESTIONS

MATLAB IMPLEMENTATION
- Added constraints on angles and joint mobility
- Works with any number of points, using finite diferences

- Jitters → solutions
  - Use newtons method
  - Equation difficult to implement on 3 dimensions
  - Could do norm of the distance
  - Do each dimension separately
  - Dynamic step
  - Check for infinite loops
  - Add extra terms to the cost function, i.e. momentum
  - Backtracking, A*

OPENGL
- Added multi threading for separated time steps
- Added tracing at chain end
- Draw spheres with gl smoothed points with a big size, same could be done with the lines

OTHER
# IMPLEMENT MATLAB CODE INTO OPENGL CODE
# 29/10/14
## COMMENTS & SUGGESTIONS

MATLAB IMPLEMENTATION
simulation slows down at the end which can be an advantage (e.g. in robotics)

normalise to get global behaviour of the whole system as opposed to local behaviour of each joint

OPENGL
- add simulation time (not rendering)
- change to quads and circles
- add trace
- change colours

OTHER
systems are task dependent so favouring the movement of selected joints is reasonable

# 28/10/14
## IMPROVEMENTS THIS WEEK

MATLAB IMPLEMENTATION
- works with any number of limbs
- uses pseudoinverse/transpose Jacobian
- graphic display

- no constraints
- problems when reaching outside the circle
- can be slow
- tends to favour movement of certain limbs

OPENGL
- added chain class with bones and joints
- added user input (mouse capture)

2D

BOTH
use relative angles
## TO DO NEXT
MATLAB IMPLEMENTATION
fix current problems
OPENGL
- import a 3D model
- change viewpoint in OpenGL
## QUESTIONS
Adding constraints

# 21/10/14

# IMPROVEMENTS THIS WEEK

MATLAB IMPLEMENTATION
first attemp to solve the problem

uses forward instead of inverse kinematics

OPENGL
- basic framework
- drawing basic primitives (triangles, squares, lines)

- not efficient
- in 2D

# TO DO NEXT
MATLAB IMPLEMENTATION
fix current problems
OPENGL
- add clicks
- MatLab → C++
- data structures in OpenGL
- GUI
- constraints
- 2D → 3D